# Indoor Gardening Services Management (IGSM)

## PHASE 1 — Requirement Analysis & Planning

Complexity: Medium
Duration: 40m

### Description

In this phase, the project requirements are gathered by identifying user needs, business objectives, and the overall scope of the Indoor Gardening Services Management (IGSM) application. Functional and non-functional requirements are analyzed, and the system workflow, user roles, and key features are planned. A detailed project roadmap is then prepared to ensure smooth development and successful implementation.

### Activities

- Activity: 1 Business Objective

- Activity: 2 Functional Scope

- Activity: 3 Stakeholder Mapping

- Activity: 4 Execution Roadmap (Milestones)

### Activity: 1 Business Objective

Duration: 10m
Assigned to: Ponnuru Shaik Afroje
Status: In Progress

#### Description

The primary objective of the Indoor Gardening Services Management (IGSM) project is to digitize and automate the process of managing indoor gardening services. The application aims to simplify service requests, automate approvals and task assignments, ensure timely maintenance through SLA tracking, and improve operational efficiency while enhancing customer satisfaction.

### Activity: 2 Functional Scope

Duration: 10m
Assigned to: Ponnuru Shaik Afroje
Status: In Progress

#### Description

The Indoor Gardening Services Management (IGSM) application enables users to submit gardening service requests, schedule plant maintenance, track request status, and manage technician assignments. It includes automated workflows for approvals, notifications, SLA monitoring, and role-based access control. The system also provides reports and dashboards to monitor service performance and overall operational efficiency.

## PHASE 2 — Backend Development & Configuration

Complexity: Medium
Duration: 10m

### Description

In this phase, the backend components of the Indoor Gardening Services Management (IGSM) application are developed and configured. Custom tables, fields, relationships, user roles, and ACLs are created to manage application data securely. Business Rules, Flow Designer, and SLA configurations are implemented to automate processes and ensure efficient service management.

## PHASE 3 — Application Development & Execution

Complexity: Medium
Duration: 1h 0m

### Description

In this phase, the core functionalities of the Indoor Gardening Services Management (IGSM) application are developed and integrated. Forms, modules, workflows, Business Rules, Client Scripts, and Flow Designer automations are implemented to support end-to-end service management. The application is then executed and validated to ensure all features function correctly and meet the project requirements.

### Activities

- Activity: 3.1 Add Relationship

- Activity: 3.2 Record producer

- Activity: 3.3 Purpose of Automation

## PHASE 4 — Testing, Validation & Security

Complexity: Medium
Duration: 50m

### Description

In this phase, the Indoor Gardening Services Management (IGSM) application is thoroughly tested to verify that all features work as expected. Functional testing, data validation, and workflow verification are performed to identify and resolve issues. Security is strengthened by implementing role-based access control (ACLs), validating user permissions, and ensuring secure access to application data.

### Activities

- Activity: 4.1 Testing Strategy

## PHASE 5 — Deployment & Final Presentation

Complexity: Medium
Duration: 30m

### Description

Deploy the application to the target ServiceNow instance after successful testing and validation. Conduct a final project presentation demonstrating the application’s features, workflows, security, and reports. Collect feedback, complete project documentation, and ensure the solution is ready for production use.

## Conclusion

Complexity: Medium
Duration: 10m

### Description

The Indoor Gardening Services Management (IGSM) application demonstrates an end-to-end ServiceNow solution with minimal coding, covering request management, automation, SLA tracking, and security. It provides a simple, real-world example of ITSM concepts, making it ideal for beginner ServiceNow developers.